PROJECT PROPOSAL

Project Title:Hospital Service Request Management System (Mobile Application)

- Introduction

Healthcare facilities often face delays and inefficiencies in handling service requests such as cleaning, maintenance, and patient assistance. This project proposes the development of a mobile-based Hospital Service Request Management System to streamline communication between patients, staff, and administrators.

The application will allow users to submit service requests digitally while enabling administrators to monitor, manage, and respond to these requests efficiently.

2. Problem Statement

In many hospitals, service requests are handled manually, leading to:

- Delays in response time

- Miscommunication between departments

- Poor tracking of requests

- Inefficient service delivery

There is a need for a centralized digital system to improve efficiency and accountability.

3. Objectives

Main Objective

To develop a mobile application that allows users to submit service requests and enables administrators to manage them effectively.

Specific Objectives- To design a user-friendly interface for request submission

- To implement a secure login and registration system

- To enable role-based access (Admin and User)

- To store and manage data using a local database (SQLite)

- To allow administrators to view, delete, and manage requests and users

4. Scope of the Project

The system will:

- Allow users to register and log in

- Enable users to submit service requests

- Store all data locally using SQLite

- Allow admin to:

- View all service requests

- Delete requests

- Manage users (delete users)

The system will not include:

- Online server/database (no internet required)

- Real-time notifications

5. Methodology

The project will follow a structured development approach:

Step 1: Requirement Analysis

- Identify system requirements

- Define user roles and features

Step 2: Design

- Design UI layouts (Login, Register, Request Form, Admin Panel)

- Plan database structure

Step 3: Development

- Develop the app using Java in Android Studio

- Implement SQLite database

- Connect UI with backend logic

Step 4: Testing

- Test user registration and login

- Test request submission

- Test admin functionalities

Step 5: Deployment

- Generate APK file

- Install and test on mobile device

6. System Features

User Features

- Register account

- Login to system

- Submit service requests

- View confirmation messages

Admin Features

- Login as admin

- View all service requests

- Delete service requests

- View and delete users

7. System Requirements

Hardware Requirements

- Android smartphone

- Computer/Laptop (for development)

Software Requirements

- Android Studio

- Java Programming Language

- SQLite Database

- Emulator or Android device

8. Database Design

Users Table

- ID

- Username

- Email

- Password

- Role

Requests Table

- ID

- Service Type

- Notes

- Ward

- Bed

9. Expected Outcomes

- A fully functional mobile application

- Improved efficiency in handling hospital service requests

- Better communication between users and administrators

- Easy tracking and management of requests

10. Conclusion

The proposed system will improve hospital service delivery by providing a digital platform for managing requests. It will enhance efficiency, reduce delays, and ensure better organization of hospital services.

11. References

- Android Studio Documentation

- Java Programming Guides

- SQLite Documentation